🔵 PHASE 1 — AUTHENTICATION & USERS (Week 1-2)

Goal: Users can register, log in, and manage basic profiles.
Duration: 7-10 days
Difficulty: 2/5

What gets built:

✅ User registration (name, email, password)

✅ Password hashing (bcrypt)

✅ Login with JWT token

✅ Logout (clear token client-side)

✅ View own profile

✅ Edit profile (name, bio, phone)

✅ Change password

✅ Basic role field (user/admin)

What gets SKIPPED (moved to later):

❌ Email verification → Move to Phase 5

❌ Profile photos → Move to Phase 7 or skip

❌ Phone verification → Skip entirely

What you can test:

- Register 3 test accounts (User1, User2, Admin)

- Log in and receive JWT token

- Access profile endpoint with token

- Update profile details

- Try logging in with wrong password (should fail)

- Try accessing profile without token (should fail)

Database needed:

javascript

USERS {

id,

name,

email (unique),

password_hash,

bio,

phone,

role (default: 'user'),

created_at

}

API Endpoints:

POST   /api/auth/register

POST   /api/auth/login

POST   /api/auth/logout

GET    /api/auth/me

PUT    /api/auth/profile

PUT    /api/auth/password

🟡 PHASE 2 — TRIPS FOUNDATION (Week 2-3)

Goal: Users can create and view trips (structure only, no joining yet).
Duration: 7-10 days
Difficulty: 2/5

What gets built:

✅ Create trip (all core fields)

✅ View all trips (public list)

✅ View single trip details

✅ Edit trip (creator only)

✅ Delete trip (creator only)

✅ Trip categories (Transport, Fitness, Adventure, Events, Social)

✅ Display placeholder for cost-per-person

What you can test:

- Create a trip in each category

- See trips appear in list

- Edit your own trip

- Try editing someone else's trip (should fail)

- Delete a trip you created

- View trip details page

Database needed:

javascript

TRIPS {

id,

creator_id (foreign key → users),

title,

description,

category,

from_location (nullable for non-transport),

to_location (nullable for non-transport),

meeting_point,

date_time,

max_people,

total_cost,

status (default: 'open'),

created_at

}

Status values:

javascript

'open'       // Accepting people

'full'       // Max capacity reached

'confirmed'  // Creator confirmed trip

'completed'  // Trip finished

'cancelled'  // Trip cancelled

API Endpoints:

POST   /api/trips

GET    /api/trips

GET    /api/trips/:id

PUT    /api/trips/:id

DELETE /api/trips/:id

🟠 PHASE 3 — PARTICIPATION & COST LOGIC (Week 3-4)

Goal: Users can join/leave trips, and costs calculate automatically.
Duration: 10-14 days
Difficulty: 3/5

What gets built:

✅ Join a trip

✅ Leave a trip

✅ View participants list

✅ Auto cost-per-person calculation

✅ Auto status change to FULL when max_people reached

✅ Auto status back to OPEN when someone leaves a full trip

✅ Prevent duplicate joins

✅ Prevent joining own trip

✅ Prevent joining after CONFIRMED

✅ Creator can remove a participant

✅ Progress indicator (e.g., "4/6 joined")

✅ "Almost Full" badge (when 80%+ full)

What gets REMOVED from original:

❌ "I'm On My Way" status → Feature creep

❌ Waitlist → Move to Phase 8 (bonus)

What you can test:

- User2 joins User1's trip

- Cost-per-person updates automatically

- Fill trip to capacity → status becomes FULL

- Try joining when full (should fail)

- Someone leaves → status back to OPEN

- Try joining your own trip (should fail)

- Try joining twice (should fail)

- Creator removes a participant

Database needed:

javascript

PARTICIPANTS {

id,

trip_id (foreign key → trips),

user_id (foreign key → users),

joined_at

}

Cost calculation logic:

javascript

const participants = await Participant.findAll({ trip_id });

const count = participants.length;

const cost_per_person = trip.total_cost / count;

// If free trip (total_cost = 0):

// cost_per_person = 0

API Endpoints:

POST   /api/trips/:id/join

POST   /api/trips/:id/leave

GET    /api/trips/:id/participants

DELETE /api/trips/:id/participants/:userId (creator only)

🔷 PHASE 3.5 — VALIDATION & EDGE CASES (Week 4-5)

Goal: Make the system bulletproof before adding more features.
Duration: 3-5 days
Difficulty: 3/5

What gets built:

✅ Input validation on all trip fields

✅ Prevent past dates

✅ Prevent negative costs

✅ Prevent invalid state transitions

✅ Proper error messages for all failure cases

✅ Frontend form validation

✅ Backend validation middleware

Validation rules:

javascript

Trip creation:

- title: required, 3-100 chars

- date_time: required, must be future

- max_people: required, 2-50

- total_cost: optional, >= 0

- category: required, must be valid enum

Status transitions allowed:

- open → full (auto)

- full → open (auto)

- open/full → confirmed (creator only)

- any → cancelled (creator only)

- confirmed → completed (creator only)

Blocked transitions:

- completed → anything

- cancelled → anything

What you can test:

- Try creating trip with past date (should fail)

- Try negative cost (should fail)

- Try max_people = 1 (should fail)

- Try confirming someone else's trip (should fail)

- Try joining completed trip (should fail)

- All error messages display properly

🟣 PHASE 4 — COMMUNICATION (SIMPLE VERSION) (Week 5-6)

Goal: Trip members can communicate in-app.
Duration: 7-10 days
Difficulty: 3/5 (was 4/5 with Socket.io)

What gets built (POLLING APPROACH):

✅ Group chat per trip

✅ Only participants can see/send messages

✅ Text messages only

✅ Frontend polls for new messages every 5 seconds

✅ Chat history loads on page load

✅ Simple location share (store lat/lng, display as text)

✅ Mark chat as read-only when trip is COMPLETED/CANCELLED

What gets SKIPPED:

❌ Real-time Socket.io (save for Phase 8 if time)

❌ Interactive map pins (save for Phase 7)

❌ Read receipts

❌ Typing indicators

What you can test:

- Send message in trip chat

- See message appear after polling

- Try sending message without being a participant (should fail)

- Leave trip → can no longer send messages

- Trip gets cancelled → chat becomes read-only

- Share location → displays as coordinates

Database needed:

javascript

MESSAGES {

id,

trip_id (foreign key → trips),

sender_id (foreign key → users),

message_text,

latitude (nullable),

longitude (nullable),

created_at

}

Frontend polling logic:

javascript

// Poll every 5 seconds

useEffect(() => {

const interval = setInterval(() => {

fetchMessages();

}, 5000);

return () => clearInterval(interval);

}, [tripId]);

API Endpoints:

GET    /api/trips/:id/messages

POST   /api/trips/:id/messages

🔴 PHASE 5 — TRUST & SAFETY (Week 6-7)

Goal: Platform feels accountable and trustworthy.
Duration: 7-10 days
Difficulty: 2/5

What gets built:

✅ Email verification (code sent on registration)

✅ "Verified" badge on profile

✅ Profile completeness indicator (e.g., 80% complete)

✅ Rate a user (after trip COMPLETED, 1-5 stars + comment)

✅ Average rating displayed on profile

✅ View ratings received

✅ Report a user (with category + description)

✅ Store emergency contact (not triggered, just stored)

What you can test:

- Register → receive verification email

- Verify email → badge appears

- Complete a trip

- Rate another participant

- See rating appear on their profile

- Report a user

- Check profile completeness updates

Database additions:

javascript

USERS {

...existing fields,

email_verified (default: false),

verification_code,

average_rating (calculated),

emergency_contact

}

RATINGS {

id,

trip_id,

reviewer_id (foreign key → users),

reviewed_user_id (foreign key → users),

rating (1-5),

comment,

created_at

}

REPORTS {

id,

reporter_id (foreign key → users),

reported_user_id (foreign key → users),

reason,

description,

status (default: 'pending'),

created_at

}

Email setup (Nodemailer):

javascript

// Use Gmail SMTP or SendGrid free tier

const transporter = nodemailer.createTransport({

service: 'gmail',

auth: {

user: process.env.EMAIL_USER,

pass: process.env.EMAIL_PASSWORD

}

});

API Endpoints:

POST   /api/auth/verify-email

POST   /api/auth/resend-code

POST   /api/ratings

GET    /api/users/:id/ratings

POST   /api/reports

⚫ PHASE 6 — ADMIN DASHBOARD (Week 7-8)

Goal: Admins can monitor and moderate the platform.
Duration: 5-7 days
Difficulty: 2/5

What gets built:

✅ Admin login (same login, role-based access)

✅ Admin dashboard page

✅ View all users (with stats: trips created, joined, ratings)

✅ Suspend/ban user account

✅ View all trips (including cancelled)

✅ Delete any trip

✅ View all reports

✅ Mark report as resolved

✅ Platform stats overview

Platform stats to display:

- Total users

- Total trips created

- Active trips (open/full/confirmed)

- Completed trips

- Pending reports

- Average platform rating

What you can test:

- Log in with admin account

- View user list with stats

- Suspend a user

- Suspended user can't log in

- Delete a trip as admin

- View reports queue

- Mark report as resolved

API Endpoints (admin-only):

GET    /api/admin/users

PUT    /api/admin/users/:id/suspend

GET    /api/admin/trips

DELETE /api/admin/trips/:id

GET    /api/admin/reports

PUT    /api/admin/reports/:id/resolve

GET    /api/admin/stats

Middleware for admin routes:

javascript

const isAdmin = (req, res, next) => {

if (req.user.role !== 'admin') {

return res.status(403).json({ error: 'Admin access required' });

}

next();

};

🟤 PHASE 7 — SEARCH, FILTER & POLISH (Week 8-9)

Goal: Make the platform easy to use and visually complete.
Duration: 7-10 days
Difficulty: 3/5

What gets built:

✅ Search trips by keyword (title/description)

✅ Filter by category

✅ Filter by date range

✅ Filter by status (open only, all, etc.)

✅ Sort by: newest, soonest, almost full

✅ Empty states ("No trips found")

✅ Loading states (spinners, skeletons)

✅ Error handling UI

✅ Mobile responsive design

✅ Profile photos (optional - local storage or skip)

What you can test:

- Search "gym" → see fitness trips

- Filter by Transport + Today

- Sort by soonest

- View on mobile device

- Test all empty states

- Test error states (disconnect internet)

Search query logic:

javascript

// Backend search

const trips = await Trip.findAll({

where: {

[Op.or]: [

{ title: { [Op.like]: `%${keyword}%` } },

{ description: { [Op.like]: `%${keyword}%` } }

],

category: selectedCategory,

date_time: { [Op.between]: [startDate, endDate] },

status: 'open'

},

order: [['date_time', 'ASC']]

});

API Endpoints:

GET    /api/trips/search?q=gym&category=fitness&date=2024-04-20

🟢 PHASE 8 — BONUS FEATURES (Week 9-10+)

Goal: Push from good to exceptional (only if time allows).
Duration: Variable
Difficulty: 4/5

Pick what's realistic:

⭐ Socket.io for real-time chat (upgrade from polling)

⭐ Email notifications (trip full, cancelled, new joiner)

⭐ Recurring trips (daily/weekly templates)

⭐ Waitlist functionality

⭐ Interactive map with location pins (Leaflet.js)

⭐ Driver mode (vehicle details, license plate)

⭐ Advanced admin analytics (charts with Chart.js)

⭐ Export trip data to CSV/PDF

⭐ Profile photo uploads (Cloudinary)

⭐ SMS notifications (Twilio)

Priority order (if you have time for only some):

1. Email notifications (high impact, medium effort)

2. Socket.io chat upgrade (impressive, high effort)

3. Interactive map (visual appeal, medium effort)

4. Recurring trips (unique feature, medium effort)

5. Everything else